Revised Mini Project Plan: Performance Analysis of 2×2 Mesh NoC Architecture

Objective: Design, simulate, and evaluate a 2×2 Mesh Network-on-Chip using Verilog HDL as the main hardware implementation.

Primary Tools: Vivado for RTL simulation, MATLAB for performance graphs, and C for a validation/reference model.

Implementation Plan:

1. Build the Verilog RTL for the NoC routers, FIFO buffers, XY routing, and handshake logic.

2. Create a testbench to inject packets, verify routing correctness, and measure delay and latency.

3. Use MATLAB to plot latency vs traffic, throughput trends, and other performance results from simulation data.

4. Develop a C-based golden reference simulator to validate routing behavior and compare algorithmic results.

5. Compare basic XY routing with simple advanced routing ideas where possible for analysis.

Project Deliverables:

1. Working Verilog modules for the 2×2 mesh NoC.

2. Simulation waveforms and routing verification results from Vivado.

3. MATLAB graphs for performance analysis.

4. C reference model for validation and algorithm checking.

5. Final report explaining architecture, results, and observations.

Team Role Split:

Person 1: Router infrastructure, FIFOs, and top-level mesh connections.

Person 2: Routing logic, flow control, and testbench verification.

Person 3: MATLAB graphing and result analysis.

Person 4: C validation model and reference checking.

Outcome: A hardware-focused mini project with strong simulation, analysis, and validation support.